LogBook

# Date: 24th August 2018, 12pm-2pm

Summary of decisions:

- Discussed the assessment specs - difference in goals and roles of healthcare provides/centres

- Further broke down specification and asked each other about doubts to clarify what the main aim to achieve is and how to break the process into steps

- We made a scaffold of the basic user case stories we wanted to dwell on which included :

  - For health care provider: US1: Access current appointment history

    - US2: Access past appointment history

    - US3: See details about patient history

    - US4: Record notes after patient visits

    - US5: Record any prescribed medication

  - For health care users: US6: Search for available health care centres

    - US7: View profile of healthcare centres/providers

    - US8: Book appointment

    - US9: View appointment history

    - US10: Rate healthcare provider/centre

- Finalised responsibilities to be achieved by next meeting (lab on Tuesday)

Progress:

- Discussed classes to include in the UML diagram

- Roughly discussed the relationships between classes

- Evenly allocated the user stories and acceptance criteria to be written for next week:

  - Lavanya – US1-US3

  - Sheril – US4- US5

  - Felix – US6 – US7

  - Sophia – US8 – US10

Responsibilities:

- To expand on the user cases, we have been allocated

- Rough scaffold/ idea of attributes to be individually brainstormed so that we can recombine during our next meeting

Velocity Chart:

- Expectation for next lab - x/10

# Date: 28th August 2018, 1pm - 2:30pm

Summary of decisions:

- Given the written-up user-cases and acceptance criteria – we had to give each case a priority

- Additionally, we had to allocated story points as to plan how much time will be spent on which tasks based on priority

- We also designed a basic layout of how we expect to layout the webpages and its functionality

Progress:

- We clarified the user-cases and the acceptance criteria

- We asked for feedback and took the suggestions on board to further perfect our documentation

- As a team, we recognised a few major classes which the UML diagram must encapsulate

Responsibilities:

- Each member has the responsibility of revising their part of the User-story and criteria

- Additionally, all members are to further brainstorm possible methods to classes

- Solidify our documentations and ideas for Milestone #1

Velocity Chart:

# Date: 6th September 2018, 1pm - 2:30pm

Summary of decisions:

- Decide which requirements to be prioritised and which ones most time needs to be spent on – prioritising searching and booking and then login

- Clarified login page layout

- Designed the layout of search engine page and considered the functionality of how classes can link the data

- Designated python/flash/html tasks to be completed

Progress:

- Refined user stories

- Delegated flask and python implementation task to be completed before the next milestone

  - Lavanya – Search/ Booking page(s)

  - Felix – UML (Classes and methods included)

  - Sophia – Search/ Booking page(s)

  - Sheril – Login page

Responsibilities:

- Understanding how csv files are to be read and stored by python/flask implementation

- Utilising the flask_login application to authenticate logging into the system

- Completing the delegated tasks for implementation before next meeting

Velocity Chart:

Date: 11th September 2018 12pm – 2pm

maybe include what the base and other html pages are

how we are organising the

# Date: 15th September 2018 12pm – 3pm

Summary of decisions:

- Defined the various implementation processes

- Laid out how the user will be directed through our user interface

Progress:

- Refined user stories

- Delegated flask and python implementation task to be completed before

Responsibilities: